Development Procedure Schedule

Implementation period: One month

The following table organizes the development procedure into a one-month implementation period.

| Step | Development Activity | Scheduled Period |
| --- | --- | --- |
| 1 | Finalize visual designs and learning content | Week 1 |
| 2 | Test Level 1 number recognition and lessons | Week 1 |
| 3 | Test Level 2 arithmetic activities | Week 2 |
| 4 | Test Level 3 gear rotation and alignment | Week 2 |
| 5 | Test Level 4 gear rotation and alignment | Week 3 |
| 6 | Review learner instructions for age suitability | Week 3 |
| 7 | Remove temporary development shortcuts | Week 4 |
| 8 | Deploy to hosting environment | Week 4 |
| 9 | Conduct browser compatibility testing | Week 4 |

Duration note: All listed activities should be completed within a one-month project period.