Number Gear

Five-Day Pre-primary School Testing Plan and Feedback Guide

| Field | Details |
| --- | --- |
| Project | Number Gear |
| Testing duration | 5 school days |
| Testing model | One pre-primary school per day |
| Prepared for | Purretech Solutions |
| Document date | 2 June 2026 |
| Main purpose | Test all current Number Gear functionalities and collect user feedback for enhancement. |

Testing goal: By the end of the five days, the team should know whether learners can use the number map, identify numbers, practise addition and subtraction, and operate the number gear with confidence. The team should also collect teacher, learner, and observer feedback for improving the software before wider deployment.

# 1. Pilot Testing Objectives

Confirm that pre-primary learners can understand and use Level 1, Level 2, and Level 3 activities.

Observe whether the speech, buttons, colors, and instructions are clear for young learners.

Test all core functions in a real classroom environment for five consecutive school days.

Collect feedback from teachers, learners, and observers about usability, learning value, and areas for improvement.

Create a practical improvement list for the next development phase of Number Gear.

# 2. Schools and Daily Testing Schedule

| Day | School | Main testing focus | Expected participants | Daily output |
| --- | --- | --- | --- | --- |
| Day 1 | School 1: ____________________ | Full system walkthrough and first learner observation. | 1 teacher, 8-12 learners, 1 observer. | Baseline usability notes and first issue list. |
| Day 2 | School 2: ____________________ | Level 1 number map, lessons, speech, and number identification. | 1 teacher, 8-12 learners, 1 observer. | Level 1 feedback and lesson-completion notes. |
| Day 3 | School 3: ____________________ | Level 2 counters, fruits, toys, addition, and subtraction. | 1 teacher, 8-12 learners, 1 observer. | Counter and object-practice feedback. |
| Day 4 | School 4: ____________________ | Level 3 circular number gear: select, rotate, mix, and reset. | 1 teacher, 8-12 learners, 1 observer. | Gear usability and alignment feedback. |
| Day 5 | School 5: ____________________ | Full end-to-end test and final review of all features. | 1 teacher, 8-12 learners, 1 observer. | Final enhancement report and priority list. |

# 3. Daily Testing Procedure

Arrive at the school and confirm the testing room, device, browser, and internet or local link setup.

Brief the teacher and explain that the goal is to observe learning and collect feedback, not to judge the learners.

Open the Number Gear software and confirm that all three levels are accessible for testing.

Allow the teacher or observer to guide learners through the planned tasks for the day.

Observe learners quietly and record where they are confident, confused, slow, excited, or unable to continue.

Ask the teacher short feedback questions after the learner session.

Record learner comments in simple words, especially what they liked, disliked, or found hard.

Complete the daily review sheet before leaving the school.

At the end of each day, summarise the top three issues and top three improvement ideas.

# 4. Functionality Test Checklist

| Area | Function to test | Pass | Fail | Notes |
| --- | --- | --- | --- | --- |
| Opening | System opens in the browser using the provided link. | [ ] | [ ] |  |
| Navigation | Learner can move between Level 1, Level 2, and Level 3. | [ ] | [ ] |  |
| Level 1 | Number map displays numbers in batches of 20. | [ ] | [ ] |  |
| Level 1 | Tapping a number speaks the number once. | [ ] | [ ] |  |
| Level 1 | Lessons 1-10 are clickable and show the active lesson in green. | [ ] | [ ] |  |
| Level 1 | Wrong answer says: try again, this is number ... | [ ] | [ ] |  |
| Level 1 | Correct answer says the number and very good. | [ ] | [ ] |  |
| Level 1 | Lesson completion popup and speech appear after all ten numbers. | [ ] | [ ] |  |
| Level 2 | Counters section displays addition examples correctly. | [ ] | [ ] |  |
| Level 2 | Counters section demonstrates subtraction by taking away sticks. | [ ] | [ ] |  |
| Level 2 | Count Things section displays fruits and toys clearly. | [ ] | [ ] |  |
| Level 2 | Addition uses one object type only in each example. | [ ] | [ ] |  |
| Level 2 | Subtraction shows removed objects and remaining objects clearly. | [ ] | [ ] |  |
| Level 3 | Number gear displays ten readable planes and zero at the center. | [ ] | [ ] |  |
| Level 3 | Each gear plane can be clicked or tapped for selection. | [ ] | [ ] |  |
| Level 3 | Left and right arrows rotate the selected plane. | [ ] | [ ] |  |
| Level 3 | Mix and Reset work correctly. | [ ] | [ ] |  |

# 5. Learner Observation Guide

| Observation item | What to watch for | Rating 1-5 | Notes |
| --- | --- | --- | --- |
| Attention | Does the learner remain interested during the activity? | ____ |  |
| Understanding | Does the learner know what to click or tap next? | ____ |  |
| Number recognition | Can the learner identify numbers in the selected lesson? | ____ |  |
| Counting | Can the learner follow sticks, fruits, and toys while counting? | ____ |  |
| Subtraction | Does the learner understand items being taken away? | ____ |  |
| Gear use | Can the learner select and rotate a gear plane? | ____ |  |
| Speech clarity | Can the learner understand the spoken feedback? | ____ |  |
| Enjoyment | Does the learner look happy, curious, or motivated? | ____ |  |

# 6. Teacher Feedback Questions

Which activity did learners understand fastest?

Which activity confused learners most?

Were the instructions simple enough for pre-primary learners?

Was the speech clear, slow enough, and useful?

Were the numbers, sticks, fruits, toys, and gear readable on the screen?

Did the lesson structure match how you teach numbers in class?

What should be added before the system is used by more schools?

What should be removed, simplified, or redesigned?

Would you recommend this tool for pre-primary mathematics practice? Why?

# 7. Daily School Testing Form

| Item | Response |
| --- | --- |
| School name |  |
| Date |  |
| Class or age group |  |
| Number of learners observed |  |
| Teacher name |  |
| Device used |  |
| Browser used |  |
| Levels tested | Level 1 [ ] Level 2 [ ] Level 3 [ ] |
| What worked well? |  |
| What did learners struggle with? |  |
| Teacher recommendations |  |
| Top issue to fix |  |
| Top feature to add or improve |  |

# 8. Five-Day Review and Enhancement Matrix

| Day | School | Main findings | Required enhancement | Priority |
| --- | --- | --- | --- | --- |
| 1 |  |  |  | High / Medium / Low |
| 2 |  |  |  | High / Medium / Low |
| 3 |  |  |  | High / Medium / Low |
| 4 |  |  |  | High / Medium / Low |
| 5 |  |  |  | High / Medium / Low |

# 9. Final Review Meeting Procedure

Bring together the project team after Day 5.

Read all school testing forms and learner observation notes.

Group feedback into design, speech, content, navigation, performance, and learning-value categories.

Rank issues as high, medium, or low priority.

Agree on the enhancements to complete first.

Assign each enhancement to a responsible person and expected completion date.

Retest the improved version with at least one school before wider release.

# 10. Recommended Enhancement Categories

| Category | Examples of feedback to capture |
| --- | --- |
| Learner usability | Buttons too small, unclear active lesson, learner does not know where to tap, too much content on one page. |
| Learning content | Need more examples, easier progression, clearer subtraction demonstration, better number patterns. |
| Speech and language | Voice too fast, voice unclear, need local language option, repeated speech is distracting. |
| Visual design | Numbers too small, colors not clear, gear rings hard to read, objects overlap. |
| Teacher control | Need reset, repeat lesson, printable progress, teacher dashboard, ability to choose lesson manually. |
| Technical performance | Page slow, browser problem, audio not playing, local link not opening. |

Child-friendly testing note: Testing should be supportive and playful. Learners should not be pressured to perform. The best feedback will come from watching how naturally they interact with the software and listening to the teacher after the session.